|  |  |
| --- | --- |
| Team ID | PNT2022TMID14045 |
| Project Name | Personal Expense Tracker Application |

**Activity List**

|  |  |  |
| --- | --- | --- |
| **​Task Name** | **Duration** | **Assigned** |
| Create Flask app | 1 day | Rajeshkumar S |
| Login Page | 1 day | Ramya S |
| Register Page | 1 day | Ramachandramoorthy K B |
| Dashboard(skeleton) | 3 days | Rajeshkumar S, Ramya S |
| Add Expense Page | 2 days | Ramachandramoorthy K B |
| Add Income Page | 2 days | Umapathi K |
| Income Analysis Page | 4 days | Rajeshkumar S, Ramachandramoorthy K B, Umapathi K |
| Expense Analysis Page | 4 days | Ramachandramoorthy K B, Ramya S |
| Profile Page | 3 days | Ramachandramoorthy K B, Ramya S |
| Connect With db2 | 1 day | Rajeshkumar S |
| All backend Work | 10 days | Rajeshkumar S, Ramachandramoorthy K B, Ramya S, Umapathi K |

**Milestone**

